5.1 User Acceptance Testing (UAT)

| Date | 10 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Book a Doctor App |
| Maximum Marks |  |

Project Overview

Project Name: Book a Doctor App

Project Description: Book a Doctor App is a web-based healthcare appointment management system developed using the MERN Stack. It enables patients to register, search for doctors, book appointments, upload medical reports, and view appointment history. Doctors can manage appointments and update their availability, while administrators manage users, doctors, and appointments through a centralized dashboard.

Project Version: Version 1.0

Testing Period: 01 March 2025 to 05 March 2025

Testing Scope

Features Tested

- Patient Registration

- User Login

- Doctor Registration

- Doctor Approval

- Appointment Booking

- Appointment Management

- Doctor Availability

- Medical Report Upload

- Appointment History

- Admin Dashboard

- Logout

User Stories Tested

- USN-1 Patient Registration

- USN-2 User Login

- USN-3 Doctor Registration

- USN-4 Admin Approval

- USN-5 Appointment Booking

- USN-6 Appointment Management

- USN-7 Doctor Availability

- USN-8 Medical Report Upload

- USN-9 Appointment History

- USN-10 User Management

Testing Environment

URL / Location:
Localhost (Development Environment)

(If you deployed it, replace with your deployed URL.)

Credentials (if required)

| Role | Username | Password |
| --- | --- | --- |
| Admin | admin@gmail.com | ******** |
| Doctor | doctor@gmail.com | ******** |
| Patient | patient@gmail.com | ******** |

Test Cases

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass / Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | Patient Registration | Open Registration → Enter Details → Submit | Registration successful | Registration successful | Pass |
| TC-002 | User Login | Enter Email & Password → Login | Dashboard opens | Dashboard opens | Pass |
| TC-003 | Doctor Registration | Fill Doctor Form → Submit | Registration request submitted | Registration request submitted | Pass |
| TC-004 | Doctor Approval | Admin approves doctor | Doctor account activated | Doctor account activated | Pass |
| TC-005 | Appointment Booking | Search Doctor → Select Slot → Book | Appointment booked | Appointment booked | Pass |
| TC-006 | Appointment Management | Doctor accepts appointment | Status updated | Status updated | Pass |
| TC-007 | Upload Medical Report | Select File → Upload | Report uploaded | Report uploaded | Pass |
| TC-008 | Appointment History | Open History | Appointment list displayed | Appointment list displayed | Pass |
| TC-009 | User Management | Admin updates user | User updated | User updated | Pass |
| TC-010 | Logout | Click Logout | Login page displayed | Login page displayed | Pass |

Bug Tracking

| Bug ID | Bug Description | Steps to Reproduce | Severity | Status | Additional Feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | Login validation message not displayed properly | Enter invalid credentials | Low | Closed | Improved validation message |
| BG-002 | Mobile UI alignment issue | Open dashboard on mobile | Low | Closed | Responsive layout fixed |
| BG-003 | Appointment booking without selecting time slot | Try booking directly | Medium | Closed | Validation added |
| BG-004 | Report upload file size validation | Upload large file | Low | Closed | File size limit implemented |

Sign-off:

Tester Name: A. Sai Koti

Date: 10 July 2026

Signature: A. Sai Koti